## Slide 1
Activity | Current status | Next steps | Responsible/ Date
ISO_AWI 12101 Project | 10/2021 Kick-off for the new NWIP ISO 15848-3 in ISO/TC153/WG5 To avoid confusion with valve testing standard it was later renamed to NWIP ISO_AWI 12101 Questionnaire (Colin Zegers) about key questions was spread through PD members Result: usage of a text fixture incl. methane and helium; all stem seal types included (packings, bellows, elastomers, energised seals) | Lastest draft was forwarded to PD members for cross-check and comment Next WG meeting 06_2022 | RV – Ongoing
Packings Training Presentation | 10_2021 the voice-over was finished for troubleshooting course 01_2022 troubleshooting course was uploaded to the website | Promotion through Actuado on LinkedIn (after adjusting mail distribution issues etc.) | DES – Ongoing
Packings Standard | Standard draft no. 9 was sent to CEN TC 197 for acceptance 01_2022 ESA was accepted as a liaison member in CEN TC 197 Standard draft was supported by 5 member countries | Still no feedback about the official ballot for acceptance of the standard proposal as new work item | RV – Ongoing
Articles for Valve World 2022 | Several articles planned (Hubert Lejeune – Packing characterization, Maria Garcia – Installation Forces) Also Packing Length/ Set article | Discuss new topics Allocate members to write articles | RV – Ongoing
European Sealing Association 2022 Projects and Tasks for Divisions
Division: Packings
Chairman: Stefan Schulz

## Slide 2
Activity | Current status | Next steps | Responsible/ Date
Packing Length/ Set Project | Comparison of packings characterictics, behavior and installation – ring set vs. Packing lengths Tests were carried out by Amtec First test samples provided by Chesterton (CO1, 40 bar, 300°C) | First results to be discussed in the divisional meeting in Vienna Based on these results a paper abstract was sent for Valve World Conference 11_2022 → acceptance still outstanding | SS – Ongoing
PFAS Legislation | Position statement uploaded on ESA website ESA Taskforce established Questionnaire about case histories and essential use cases Summary spreadsheet was sent to authorities; revised detailed ESA position statement created (Article in Valve World Magazine 05_2022) | Regular updating | MN – Ongoing
European Sealing Association 2022 Projects and Tasks for Divisions
Division: Packings
Chairman: Stefan Schulz